# Implementation Tickets: Multimodal Crime / Incident Report Analyzer

| Owner | Project Type | Date | Submission |
| --- | --- | --- | --- |
| Group 2 | Class prototype only | June 19, 2026 | June 26, 2026 |

## 1. Sprint Goal

Build a working class prototype that uploads one evidence file at a time through Streamlit, processes it synchronously, standardizes extractor output through Student 6 integration, enriches each incident row with a summary from the separate LLM summarizer folder/function, inserts one or more incident rows into a Supabase incidents table, and displays/filters/exports the approved six-column incident CSV by June 26, 2026.

## 2. Ticket Board

| ID | Task | Owner | Priority | Done When |
| --- | --- | --- | --- | --- |
| T-001 | Create updated repo structure | Student 06 | High | Folders match updated tech.md, including `src/llm_summarizer/` |
| T-002 | Add README setup instructions | Student 06 | High | Fresh user can install, configure Supabase, and run Streamlit |
| T-003 | Add requirements.txt and .env.example | Student 06 | High | Dependencies install and env variables are documented |
| T-004 | Create Supabase incidents table SQL | Student 06 | High | SQL creates one main table with summary columns |
| T-005 | Build Streamlit single-file upload UI | Student 06 | High | User can upload exactly one supported file |
| T-006 | Build file type detector | Student 06 | High | Extensions map to AUD, PDF, IMG, VID, TXT, CSV, JSON |
| T-007 | Build audio processor | Student 01 | High | Returns required extractor DataFrame schema |
| T-008 | Extract audio event/location/urgency | Student 01 | Medium | Audio fields are populated or Unknown |
| T-009 | Build PDF processor | Student 02 | High | Returns required extractor DataFrame schema |
| T-010 | Add PDF OCR fallback | Student 02 | Medium | Empty PDFs attempt OCR or return Unknown |
| T-011 | Build image processor | Student 03 | High | Returns required extractor DataFrame schema |
| T-012 | Add image OCR/object mapping | Student 03 | Medium | Objects/text map to event signals or Unknown |
| T-013 | Build video processor | Student 04 | High | Rejects long clips and samples frames from short videos |
| T-014 | Extract video event signals | Student 04 | Medium | Returns one or more extractor rows when signals exist |
| T-015 | Build text processor | Student 05 | High | Returns required extractor DataFrame schema |
| T-016 | Extract text entities/sentiment/topic | Student 05 | Medium | Text fields are populated or Unknown |
| T-017 | Build CSV processor | Student 05 / Student 06 | Medium | CSV content maps to extractor schema or Unknown fallback |
| T-018 | Build JSON processor | Student 05 / Student 06 | Medium | JSON content maps to extractor schema or Unknown fallback |
| T-019 | Build Student 6 integration function | Student 06 | High | `integrate_records(DataFrame)` returns cleaned incident DataFrame |
| T-020 | Build severity classifier | Student 06 | High | Severity is always Low, Medium, or High |
| T-021 | Build schema validators | Student 06 | High | Extractor, integration, LLM summary, Supabase payload, and export schemas are validated |
| T-022 | Create separate LLM summarizer folder | Student 06 / LLM owner | High | `src/llm_summarizer/` exists with summarizer, prompts, fallback, and schemas files |
| T-023 | Build LLM summarizer public function | Student 06 / LLM owner | High | `summarize_incident(row: dict)` returns incident_summary, summary_method, summary_model |
| T-024 | Build rule-based summary fallback | Student 06 / LLM owner | High | Fallback summary works when LLM is unavailable, disabled, or invalid |
| T-025 | Connect Student 6 integration to LLM summarizer | Student 06 | High | Student 6 calls summary function after integration and before Supabase insert |
| T-026 | Build INC_TYPE_NUMBER ID generator | Student 06 | High | Generates INC_AUD_001 style IDs based on Supabase existing rows |
| T-027 | Build Supabase client wrapper | Student 06 | High | App can insert and query `incidents` table |
| T-028 | Auto insert after processing | Student 06 | High | Processed integrated summarized rows insert without manual preview/save step |
| T-029 | Build dashboard table and filters | Student 06 | High | Dashboard shows Supabase rows and filters |
| T-030 | Show selected incident summary in dashboard | Student 06 | Medium | Dashboard displays `incident_summary` from Supabase |
| T-031 | Build final CSV export | Student 06 | High | Download contains exactly Incident_ID, Source, Event, Location, Time, Severity |
| T-032 | Add unit tests | All | High | Core pytest tests pass |
| T-033 | Create architecture diagram | Student 06 | Medium | Diagram shows Streamlit -> extractor -> Student 6 integration -> LLM summarizer -> Supabase -> dashboard/export |
| T-034 | Write project report | All | High | Report explains datasets, models, flow, Supabase table, LLM summary module, and results |
| T-035 | Record demo | Group 2 | High | Demo shows upload to Supabase insert to dashboard/export with summary |
| T-036 | Fresh setup test | Group 2 | High | Another laptop/account can run documented demo |
| T-037 | Freeze final submission | Group 2 | High | Repo, docs, report, diagram, Supabase SQL, CSV export, and demo are ready |

## 3. Recommended Work Order

| Order | Work |
| --- | --- |
| 1 | Create repo skeleton, requirements, .env.example, and Supabase SQL |
| 2 | Build Streamlit upload UI and file type detector |
| 3 | Build each modality processor independently with the extractor DataFrame schema |
| 4 | Build Student 6 integration and severity normalization |
| 5 | Build separate `src/llm_summarizer/` folder with fallback summary first |
| 6 | Connect Student 6 integration output to the LLM summary function |
| 7 | Build schema validators and ID generator |
| 8 | Build Supabase insert/query wrapper |
| 9 | Connect full upload -> process -> integrate -> summarize -> ID -> insert flow |
| 10 | Build dashboard filters, selected incident summary display, and final CSV export |
| 11 | Add tests for schemas, LLM fallback, IDs, Supabase mapping, and dashboard smoke run |
| 12 | Create architecture diagram, write report, test fresh setup, and record final demo |

## 4. LLM Summarizer Implementation Checklist

| Item | Required Detail |
| --- | --- |
| Folder | `src/llm_summarizer/` |
| Public function | `summarize_incident(incident_row: dict) -> dict` |
| Required output | `incident_summary`, `summary_method`, `summary_model` |
| Caller | Student 6 integration flow calls it after `integrate_records(...)` |
| Timing | Before ID generation/Supabase insert is acceptable; before Supabase insert is required |
| Fallback | Rule-based fallback must work without any LLM model |
| Database update | Summary fields are included in the payload inserted into the `incidents` table |
| Final CSV | Summary fields stay out of the required six-column final export |

## 5. Removed / Not Required Tickets

| Old Item | Status in Updated Architecture |
| --- | --- |
| Build `data/raw/INC_001` folder layout | Removed; input is Streamlit single-file upload |
| Build local ingestion script that organizes files into modality folders | Removed; file type detector routes uploaded file directly |
| Create intermediate CSV files per modality as main contract | Replaced by pandas DataFrame contract |
| Build merge script that writes local `data/final/final_incidents.csv` as source of truth | Replaced by Supabase table and export from Supabase |
| Add upload or watch-folder flow | Replaced by required Streamlit upload only |
| Prepare AWS no-billing plan | Removed from MVP; Supabase is the selected persistence layer |
| Put summary code inside integration only | Removed; LLM summary must be a separate folder/function called by Student 6 |